Always-Hosted Online Chess Platform
Implementation Plan & System Design

GitHub Actions + Firebase + Browser Chess + Google Login + Coin Economy

Prepared for AI-agent implementation • 18 June 2026

Game Name: Check & Mate

Executive summary Build a browser-based chess platform with Firebase Authentication for Google sign-in, Firestore for profiles, wallets, matchmaking, and match records, and Firebase Hosting for the frontend. Use GitHub Actions as the deployment pipeline so every push can build and deploy without owning a server. The system should be designed around atomic wallet transactions, match escrow, and serverless rules so coin balances stay consistent.

# 1. Product goal

The product is a permanently hosted chess game that users can access from a web browser. A player signs in with Google, lands on a personal dashboard, sees profile picture, rating, and bank balance, then enters matchmaking using a coin stake and a time-control choice. The platform pairs players by similar rating and compatible stake, runs the game in a chess.com-like interface, and settles coins at the end of the game.

# 2. Important feasibility note

A fully accurate coin economy and time-based rewards system is easiest when balance changes happen inside trusted server-side transactions. A pure client-only design is not safe for money-like balances. The recommended plan therefore uses Firebase's managed backend features and atomic Firestore transactions. A truly no-billing, no-server setup can still work for a prototype, but the 1-hour zero-balance top-up and daily interest should then be treated as logical rules enforced on user activity, not as hard background guarantees.

# 3. Recommended free tech stack

| Layer | Free stack | Role | Why this stack |
| --- | --- | --- | --- |
| Frontend | React + Vite + TypeScript | Browser UI | Fast build, easy deployment, wide ecosystem |
| Styling | Tailwind CSS + shadcn/ui | Chess.com-like interface | Clean UI primitives and rapid design |
| Animation | Framer Motion | Polished interactions | Modal transitions, card motion, match states |
| Chess logic | chess.js or a strict legal-move chess engine | Move validation | Handles legal moves, check, mate, stalemate |
| Auth | Firebase Authentication (Google provider) | Login/signup | Managed Google sign-in and user identity |
| Database | Cloud Firestore | Profiles, wallet, matches, ledger | Realtime sync, atomic transactions, listeners |
| Hosting | Firebase Hosting | Public website hosting | Free hosting tier, SSL, custom domain support |
| CI/CD | GitHub Actions | Build and deploy | No server to manage; deploy on push |
| Realtime sync | Firestore listeners | Live board/match updates | Push updates to all clients |
| Assets | Firebase Storage optional | Avatars / static media | Only if you need uploaded images later |

# 4. Current free-tier stack boundaries

The following items are available on no-cost or free quotas according to current Firebase and GitHub documentation: Firebase Hosting includes free no-cost storage and daily transfer limits; Firestore has a free quota; Firebase Authentication offers a no-cost tier; and GitHub Actions includes free minutes that reset each billing cycle. Cloud Functions, however, are documented around the Blaze pay-as-you-go plan, so any design depending on scheduled or callable functions should be treated as a paid-tier extension, not a guaranteed free-tier dependency.

Use Firebase Hosting for the public web app and let GitHub Actions run the deploy workflow.

Use Firebase Authentication with Google sign-in for login/signup.

Use Firestore for realtime state, wallet ledgers, match records, and user profiles.

Avoid a custom server; use Firebase-managed services and atomic transactions instead.

Treat scheduled background jobs as optional unless you explicitly accept Blaze billing.

# 5. Target architecture

The platform is organized into four layers:

Presentation layer: React app served from Firebase Hosting.

Identity layer: Firebase Authentication with Google OAuth.

State layer: Firestore collections for users, wallets, matches, and ledger events.

Deployment layer: GitHub Actions builds and deploys the frontend and Firebase rules/config.

Logical flow:
Browser -> Firebase Auth -> Firestore profile read -> matchmaking queue -> match room -> move updates -> atomic settlement -> rating/balance update -> landing page refresh.

# 6. System design

## 6.1 Core entities

| Entity | Key fields | Purpose |
| --- | --- | --- |
| users/{uid} | displayName, photoURL, rating, bankBalance, createdAt, lastActiveAt, zeroBalanceAt, lastInterestAppliedAt | User profile and economy state |
| matchQueues/{id} | uid, rating, stake, mode, createdAt, status | Queue entry for matchmaking |
| matches/{matchId} | players, stake, mode, boardFEN, turn, clocks, status, winnerUid, createdAt, finishedAt | Single game session |
| walletLedger/{entryId} | uid, type, amount, matchId, balanceBefore, balanceAfter, createdAt | Auditable coin accounting |
| ratingLedger/{entryId} | uid, matchId, delta, expectedScore, actualScore, kFactor, createdAt | Auditable rating changes |
| topups/{entryId} | uid, amount, reason, eligibleAt, appliedAt | Recovery credit when balance hits zero |

## 6.2 Matchmaking design

Matchmaking should search for players with similar rating and compatible stake. If two users request different coin amounts, the accepted stake becomes the minimum of the two requested values, subject to the 100-coin floor and 100-coin step rule.

Queue key: time-control bucket + stake bucket + rating band.

Rating band suggestion: ±50, ±100, ±200, expanding every few seconds while waiting.

Stake bucket suggestion: exact coin amount first, then nearest lower compatible amount.

When a match is found, create a match document and lock both queue entries atomically.

## 6.3 Coin settlement

Use an escrow-style flow. On match creation, the stake is reserved, not immediately paid to the opponent. At game end, a single atomic transaction resolves the outcome: winner receives the prize coins, loser loses the entry coins, and both wallet ledger records are written together.

Never trust the client to directly edit bank balance.

All wallet updates must be written through a Firestore transaction.

Every balance mutation must create a ledger row for auditability.

A transaction must fail if the stored preconditions no longer match.

## 6.4 Rating formula

Use the Elo-style update rule requested by the product brief:

newRating = currentRating + K × (actualScore - expectedScore)

actualScore = 1 (win), 0.5 (draw), 0 (loss)

expectedScore is derived from the opponent rating

K can start at 20 and vary from 10–40 by experience tier

Expected score can be computed with the standard Elo expectation formula: expectedScore = 1 / (1 + 10^((opponentRating - currentRating)/400)). This naturally rewards upsets more than expected wins.

## 6.5 Daily interest and zero-balance recovery

Bank interest is specified as 0.01% per day on current balance. Implement it as lazy accrual: store lastInterestAppliedAt on each user and apply the interest only when the balance is read or mutated. This avoids a background scheduler and still gives mathematically correct growth over time.

Daily interest factor: balance × 0.0001 per day.

On every wallet read/write, compute elapsed time in IST-based day boundaries or UTC timestamps mapped to IST reporting.

Store all timestamps in UTC; display them in IST for the UI.

When balance reaches 0, set zeroBalanceAt and mark eligibility for a 100-coin recovery top-up after 1 hour.

For the free-only stack, the top-up should be applied when the user next opens the app or requests an authenticated action. For exact automatic timing even when the app is closed, a scheduler-backed backend is needed, which usually means Blaze.

# 7. Main user journeys

## 7.1 Login / signup

User clicks Sign in with Google.

Firebase Authentication returns the Google identity.

Create the user profile doc on first sign-in.

Seed rating and bank balance if this is a new account.

Redirect to landing page.

## 7.2 Landing page

Show Google profile picture and display name.

Show rating.

Show bank balance only; do not expose internal ledger complexity by default.

Show Play Now button.

## 7.3 Play Now modal

Game type: Rapid (10 min default) or Bullet (5 min).

Entry amount: minimum 100 coins; only multiples of 100 allowed.

Find Game starts queue search.

Modal should validate stake, available balance, and current status.

## 7.4 Match and play

When a pair is matched, create one authoritative match record.

Render the board in a chess.com-like two-column layout with board, clocks, move list, chat or status panel.

Only total prize coins should be visible in the match UI.

Broadcast live board and clock state to both clients through realtime listeners.

On game end, resolve payout and rating update in one atomic transaction.

# 8. Data model and transaction rules

The design should use one source of truth per concern. Profiles, wallets, and matches should be separate documents so that the UI can update incrementally without duplicating state.

Firestore transaction rule: read user A, user B, and match doc; compute results; write all updates together.

Ledger rule: every balance change gets an immutable ledger record.

Idempotency rule: each settlement uses a unique matchId so retries do not double-pay.

Concurrency rule: if one player refreshes or disconnects, the match doc remains authoritative.

# 9. Security and anti-cheat

Disable direct client writes to sensitive balance and rating fields except through controlled transaction paths.

Use Firestore Security Rules to restrict users to their own profile reads and match participation.

Store game moves as sequential events and validate them against legal-move engine rules.

Prevent duplicate match settlement by using a settled flag and atomic update preconditions.

Log suspicious events such as rapid reconnects, impossible moves, and settlement retries.

# 10. Hosting and deployment

The recommended hosting path is Firebase Hosting for the web app, with GitHub Actions as the CI/CD pipeline. A push to the main branch builds the frontend, runs tests, and deploys Hosting plus Firestore rules/indexes. Preview deployments can be used for pull requests so implementation can be tested before merging.

Repository on GitHub.

GitHub Actions workflow builds the app and deploys to Firebase Hosting.

Preview channels for pull requests; live channel for main branch.

No dedicated server machine is needed.

# 11. Suggested implementation modules

| Module | Responsibilities | Implementation notes |
| --- | --- | --- |
| auth/ | Google login, session bootstrap, profile creation | Firebase Auth + profile document initialization |
| store/ | Firestore queries, transactions, listeners | Centralized data access layer |
| matchmaking/ | Queueing, rating/stake matching, room creation | Use atomic queue claim logic |
| game/ | Board rendering, move input, clocks, result handling | Use chess engine for legal validation |
| wallet/ | Balance, interest accrual, ledger entries | All money-like writes go through one service |
| ui/ | Landing page, modal, game room, history views | Keep UX close to chess.com |
| deploy/ | GitHub Actions, Firebase config, environment checks | Repeatable deployment with preview channels |

# 12. Phased delivery plan

Phase 1: Foundation — create repo, frontend shell, Firebase project, auth, hosting, and deployment pipeline.

Phase 2: Profile & wallet — landing page, profile fetch, seeded balance, rating display, interest accrual logic.

Phase 3: Matchmaking — queue, stake validation, opponent search, match room creation.

Phase 4: Game room — board UI, move validation, clocks, resign/draw handling, result screen.

Phase 5: Settlement — atomic payout, rating update, ledger audit trail, zero-balance recovery.

Phase 6: Hardening — rules, retry protection, analytics, load testing, preview deploys.

Phase 7: Launch — domain binding, monitoring, bug fixes, rollback strategy.

# 13. Free-tier risk register

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Pure client-side wallet updates | Balance tampering | Use Firestore transactions and security rules |
| No background scheduler on free stack | Delayed interest/top-up timing | Apply lazily on user activity; upgrade only if strict timing is required |
| Match double-settlement on retries | Duplicate coin payout | Idempotent settlement keyed by matchId |
| Queue races with multiple players | Wrong pairings | Atomic queue claim or transaction-based matcher |
| Exceeding free quotas | Writes/read throttling or billing | Batch reads, minimize listeners, monitor usage |

# 14. Recommended MVP specification

To keep the first release realistic on free infrastructure, the MVP should include: Google login, profile landing page, rating display, bank display, stake modal, matchmaking, chess board, move validation, resign/draw, atomic settlement, and ledger history. The MVP should defer chat, spectators, AI opponents, tournaments, and advanced anti-cheat.

# 15. Final recommendation

Use React + Vite + Tailwind + shadcn/ui on Firebase Hosting, Firebase Authentication for Google sign-in, and Cloud Firestore for realtime app state and atomic wallet transactions. Use GitHub Actions to deploy on every approved push. This is the cleanest no-server foundation. If you later want guaranteed timed jobs for interest and zero-balance top-ups without any user activity, plan a Blaze upgrade for scheduled backend execution.

# 16. Acceptance criteria

| Area | Pass condition |
| --- | --- |
| Authentication | Google login creates a user profile and returns the landing page. |
| Wallet integrity | Coin balance changes only through atomic transactions and ledger writes. |
| Matchmaking | Players are paired by rating band and compatible stake. |
| Gameplay | Only legal chess moves are accepted; checkmate/stalemate/end states are detected. |
| Settlement | Winner receives stake, loser loses stake, and the transaction is idempotent. |
| Hosting | The app is deployed from GitHub Actions to Firebase Hosting without a private server. |

# 17. Reference notes

Firebase Authentication documentation: Google sign-in and ready-made auth support.

Firebase Hosting documentation: free hosting, SSL, and GitHub Actions integration.

Cloud Firestore documentation: realtime sync, listeners, and atomic transactions.

GitHub Actions documentation: repository-based CI/CD with free minutes on supported plans.

Chess engine/library choice should support strict legal move validation and check/mate detection.